PRISM

Procurement Records, Intelligence, Scoping, and Monitoring System for Campus Budget Deliberation and Procurement Compliance — Project Work Plan

6 Weeks · 3 Sprints

SPRINT 01   ·   Week 1–2

Groundwork, Data, & Design

Sprint Goal:  By end of Week 2, the team fully understands the process, has the data and rules ready, a database design, and a market scoping direction.

| Task | What to Do | Target Output |
| --- | --- | --- |
| Process Flow & Requirements Finalization | - Consolidate the interview notes and flow document into one final end-to-end process - Define the role/permission for all users - List every status used across the lifecycle (draft, submitted, at signatory 1–4, at Chancellor, approved, etc.) | Final flow document, role finalization, status list |
| Procurement Policy & Rules Review | - Review R.A. 9184 IRR / New Government Procurement Law, GPPB issuances, and PhilGEPS guidelines - Extract the rules that drive the system: procurement mode thresholds (e.g., 2M+ → Public Bidding; below → SVP / Shopping / Direct, etc.) and required documents per mode | Rules summary for the recommendation engine |
| Dataset & Schedule Template Analysis | - Gather existing materials: budget/schedule Excel templates (incl. the 17 schedule sheets), sample PPMP/APP formats, any historical procurement data - Analyze fields, validation rules, and computation logic (e.g., personnel rates: lecturer/instructor/professor, PERA, bonuses) | Datasets and template mapping |
| Market Scoping R&D | - Evaluate data sources: search APIs, scraping, PhilGEPS supplier list, verified marketplace sellers — build own API/aggregator if no ready source fits - Test spec-matching: results must follow the user's specifications - Prototype: given item / specs, return 3+ price references with source, with filter/ranking options (price, proximity, reputation, reviews, etc.) and a default top-N limit | Working prototype or findings + chosen approach |
| Database Schema & System Architecture | - Core entities: offices, users/roles, fiscal years, PPMPs, items, schedules, procurement modes, signatory chains, statuses, documents, notifications - Review with the team at end of sprint; finalize before Sprint 2 | ERD / schema draft |
| UI Wireframes | - Wireframe the key screens: PPMP creation with embedded market scoping, status tracker, and role-scoped dashboards | Wireframes for core screens |

SPRINT 02   ·   Week 3–4

PPMP Module & Market Scoping

Sprint Goal:  By end of Week 4, an Office Head can draft a PPMP with market scoping, get a mode recommendation, submit it, and Budget Office can review it and proceed to deliberation.

| Task | What to Do | Target Output |
| --- | --- | --- |
| Authentication & Role Management | - Login and role-based access for each user types | Working auth with role scoping |
| Draft PPMP Creation & Item Encoding | - Office Head/Dean creates a draft PPMP per fiscal year and encodes items - Items organized under the correct schedule; personnel computations where applicable | Functional templated PPMP module |
| Market Scoping — Integration | - Embed market scoping in the item encoding form: search by description/specs, apply filters (price, proximity, reputation, reviews, etc.) - Save/attach chosen price references to the item as supporting evidence | Market scoping usable inside PPMP form |
| Procurement Mode Recommendation | - Auto-suggest mode per item based on amount and type using the Sprint 1 rules review - Recommendation is advisory only — end user can override | Recommendation shown per item |
| Submission, Budget Review & Deliberation | - Office Head submits draft PPMP → status updates visible on dashboards - Budget Office verifies budget availability, adds remarks on item/proposal if needed, endorses or returns for revision - After deliberation: Office revises to final PPMP (only funded items), Budget Office countersigns, breakdown forwarded to Procurement Office with status updates | End-to-end PPMP flow up to Procurement handoff |
| Status & Notification Engine (Base) | - Status timeline per PPMP/item and in-system notifications on every status change - This same engine will be reused for PR / AOC / PO and other applicable documents in Sprint 3 | Reusable status + notification engine |

SPRINT 03   ·   Week 5–6

Procurement Lifecycle, Dashboards & Wrap-Up

Sprint Goal:  By end of Week 6, the flow runs from APP down to the last stage with signatory tracking, dashboards per role, and a demo-ready build.

| Task | What to Do | Target Output |
| --- | --- | --- |
| APP Consolidation | - Procurement Office receives the breakdown from Budget Office and consolidates all final PPMPs into the Annual Procurement Plan, status updates | APP generated from final PPMPs |
| Purchase Request + Signatory Tracking | - Generate a PR per procurement item from the finalized APP using the existing BSU system, upload the generated PR to PRISM - Signature routing example flow: 1st Signatory → 2nd → 3rd → 4th → Chancellor, with live status at each step visible to the owning office - Fully signed PR returns to Procurement Office, status updates | PR module with visible signature flow |
| Abstract of Canvass & Purchase Order | - After the canvassing process has been completed and all required signatories have approved the canvassing documents, generate the AOC using the existing BSU system, upload the AOC to PRISM, and route it through the same signatory workflow - Generate the PO, route for signatures, then issue to the selected supplier, status updates | AOC and PO modules reusing signatory flow |
| Delivery & Payment Tracking | - Delivery statuses example: Awaiting Delivery → Partial → Complete → Delivery Receipt Uploaded - Status updates are document-gated — no update without the required attachment - On complete delivery, forward to Accounting for payment processing then to Cashier for payment | Full lifecycle tracked to payment |
| Role-Scoped Dashboards & Reports | - Office Head: own items and statuses; Budget Office: all proposals + remarks; Procurement: all PRs/AOCs/POs; VC: jurisdiction view; Chancellor: campus-wide view; Other Users: for monitoring and tracking - Budget utilization rate per office/quarter; overdue items auto-flagged with escalation notifications until acted on - Basic reports: procurement accomplishment / budget utilization, etc. (others deferred if time is short) | Dashboards live; core reports |
| Testing, Fixes & Documentation | - End-to-end testing of the full flow with sample data, bug fixing, and polishing - Update documentation (flow, schema, user roles,..) | Stable demo-ready build |

Notes:

- The work plan may be adjusted depending on the availability of stakeholders and required resources. Activities such as interviews, validation, and information gathering may be delayed if the designated personnel or offices are unavailable, requiring the team to reschedule dependent tasks.

- If certain records or documents cannot be obtained due to confidentiality or access restrictions, the team may use sample or anonymized data for development and testing.

- The project timeline may shift due to the complexity of the workflow. Since the system involves multiple offices and approval stages, delays in one process may affect succeeding development tasks, requiring continuous schedule adjustments.

- Market scoping may require additional time. Finding a reliable data source that satisfies all requirements may be challenging, so the team may initially rely on available APIs, develop a custom API, or implement web scraping while allocating extra time for integration and validation.

- At the end of every sprint, the team will review completed features, identify unfinished tasks, and revise the succeeding sprint plan to accommodate changes in priorities, dependencies, or unforeseen delays.