PRISM

Project Work Plan   ·   6 Weeks   ·   3 Sprints

| 01 | Week 1 – 2 Dataset Transformation & Groundwork |
| --- | --- |

| Dataset Inventory & Transformation | - Collect all available data sources: existing budget system exports, Sched 1–17 templates, APP format samples - Map fields across datasets to a common schema — units, UACS codes, quarter labels, item categories - Identify and handle missing, inconsistent, or duplicate data - Output: cleaned, schema-aligned datasets + data dictionary |
| --- | --- |

| Procurement Policy & Rules Review | - Locate and read R.A. 9184 IRR, GPPB issuances, PhilGEPS guidelines, internal procurement memos - Extract key rules: procurement mode thresholds, required documents per mode, research procurement exceptions - Output: reference document log + rules summary that will drive the recommendation engine |
| --- | --- |

| Schedule 1–17 Template Analysis | - Analyze each schedule: field types, required vs. optional, validation rules, computation logic - Personnel computation logic: salaries by position/grade, PERA, bonuses, lecturer/instructor/professor rates - Output: schedule-to-schema mapping document |
| --- | --- |

| AI Market Scoping — R&D | - Evaluate available approaches: web search API, scraping, PhilGEPS API or scraping - Test spec-matching accuracy — results must be specific to exact specs, not generic - Prototype: given an item + specs, return at least 3 price references with source - Output: working prototype or feasibility findings + chosen approach |
| --- | --- |

| Initial DB Schema Draft | - Core entities: offices, fiscal years, proposals, items, schedules, procurement modes, statuses, documents - Review with team at end of sprint; finalize before Sprint 2 |
| --- | --- |

| 02 | Week 3 – 4 Core Proposal Module & Market Scoping |
| --- | --- |

| Budget Proposal Creation & Item Encoding | - Office Head can create a new proposal for a fiscal year - Encode items with: description, specs, unit, quantity, estimated cost, total, target quarter - Items organized under the correct schedule (Sched 1–17) |
| --- | --- |

| AI Market Scoping — Full Integration | - Run market scoping per item from within the encoding form - Return 3+ price references; flag the most cost-effective option - Flag items where proposed cost is significantly above or below market - Attach saved references to the item as supporting documents |
| --- | --- |

| Procurement Mode Recommendation Engine | - Auto-recommend mode per item based on amount and type (R.A. 9184 rules from Sprint 1 review) - PHP 2M+ → Public Bidding; below threshold → SVP / Shopping / Direct depending on type - Research items → Direct Acquisition; advisory only, overridable |
| --- | --- |

| Proposal Submission & Budget Office Review | - Office Head submits proposal → Budget Office notified - Budget Office can add remarks per item or per proposal; endorse or return - If returned: Office Head revises and resubmits - Endorsed proposals forwarded to Chancellor for final approval |
| --- | --- |

| 03 | Week 5 – 6 Procurement Lifecycle & Dashboards |
| --- | --- |

| PR Upload & OCR | - System notifies Office Head when target quarter approaches - Office Head uploads signed PR PDF per item - OCR extracts key fields: PR number, item, amount, date - Item status auto-updates to PR Submitted; Procurement Office notified |
| --- | --- |

| Document-Gated Status Lifecycle | - PR Submitted → PO Sent to Supplier → Delivery Receipt Received → Completed - Status cannot be updated without attaching the required document - Every update notifies relevant users; reflects on Chancellor and VC dashboards - Items past target quarter without Completed status → auto-flagged Overdue |
| --- | --- |

| Escalation Notifications | - Overdue items trigger escalation to Office Head, VC, and Chancellor - Notifications repeat until item is updated |
| --- | --- |

| Role-Scoped Dashboards (Partial) | - Office Head: own items, proposal status, PR status, procurement progress - Budget Office: all proposals, deliberation status, remarks - Procurement Office: all PRs, POs, DRs, overdue items - VC and Chancellor dashboards: deferred to post-Sprint 3 if time is short |
| --- | --- |

| Reports (Partial) | - Procurement Accomplishment Report and Budget Utilization Report — targeted for Sprint 3 - Division Performance, Overdue Items Report, APP Export — deferred as needed |
| --- | --- |